|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Activity #** | **Activity Name** | **Activity Name Description** | **# of Days** | **Start Date** | **End Date** |
| 1 | Planning | Conceptualizing idea of the project | 6 | 9/18/17 | 4/17/18 |
| 2 | Analysis | Project Requirements Gathering | 124 | 9/18/17 | 9/25/17 |
| 2.2 | Project Proposal | Creating project documents | 124 | 9/18/17 | 3/8/18 |
| 3 | Design | Creating the methodology, results and discussion of the project. And, the systems, and software and/or process design | 47 | 9/22/17 | 11/27/17 |
| 4 | Implementation & Testing | Developing the application, testing and debugging. | 60 | 1/18/18 | 4/11/18 |
| 5 | Closeout | Final Presentation | 1 | 4/17/18 | 4/17/18 |